Stow Road Committee Meeting

6:30pm, 11/13/25

Minutes Approved

Meeting called to order at 6:30pm

Road Committee Present (All): Carl Drew, Troy Drew, Mike Tamaska, Belle Stafford

Select Board Present (All): Steve Dupuis, Rob Flint; Sarah Shute

Guests: Nancy Boros, SB Treasurer

Approval of 10/23/25 minutes (4-0)

Because of Thanksgiving and Christmas, it was decided that the next two Road Committee meetings will be Thursdays 12/4 & 12/18, 6:30pm

LAKE ROAD PROJECT

-Amendment was officially approved by Maine DOT

-Engineer will have plans to us by the end of the calendar year (or sooner)

-We will put out bids in time to make a decision before the Town Road Meeting in January

SOUTH CHATHAM ROAD

-Paving is complete

-It came in under the estimated cost - this is because the grading and compacting went quicker than they had thought. Burke had done a thorough job preparing the road.

-Alan Eastman will shore up the sides pulling material off the edge

-We may need extra material for the job (reprocessed asphalt from Burke)

-Selectboard made a motion to allow up to two loads of material est. $450/load. Approved (3-0)

-Reminder to make sure the invoice for the material says what road it is going to, so that Nancy can mark it in Quickbooks.

-Some discussion around the “snow turn-around” areas and a need for signs to ensure no parking (also on Union Hill)

-Some concern that there needs to be a culvert in the driveway of the first house after Fryeburg town line - driveway problem area got built up during the job so it is in good shape now. The owners will be re-doing their driveway in the Spring.

-State of Maine regulations around driveway culverts when roadwork is done: the town needs to maintain an existing culvert if it is impacted by road work, whereas the owner is responsible for any new culverts.

-When do we put lines down on the new pavement? Fryeburg will be lining their portion of the road in the Spring - Katy from the town office will call us when they schedule the work.

PLOWING

-Troy Morse knows that S. Chatham Road has been paved

-Carl has the only camera that he can access for road conditions

ROAD MAINTENANCE

-Kiehll will do one more grading before winter

-Suggestion to have them knock down some of the berms that have built up on Union Hill Rd.

UNION HILL ROAD

-Someone on road is doing work on the right-of-way

-Road Committee & SB go take a look

-Selectboard write a letter to him

-Rain flowing right down the road in a certain place

-Big rock that should come out before winter/plowing - has been painted - ask Alan Eastman?

NEXT YEAR’S ROAD PROJECTS

-Finish Lake Road Project

-Hot box Meadow Road - Carl will reach out

-113B - whole stretch

-Mark all the rocks with orange paint

-Pop out all of the rocks before grinding

-Grind in May

-Pave in June

-Inventory all the culverts - with GPS coordinates

TOWN ROAD MEETING IN JANUARY

-Dec 4th Road Meeting we will come up with the framework for the meeting

Review this year’s road work

Review next year’s projects

5-Year-Plan with engineer’s recommendations

Funding - have bond figures calculated

OTHER

Spectrum is still storing equipment at the town shed. Steve has called multiple times

Gather a list of names and numbers to call in case of an emergency

Meeting adjourned at 8pm

Respectfully submitted,

Isabelle Stafford, Secretary